MJ LIVE

A Real-Time AI + SAP Enterprise Tribute

Project Plan & Learning Roadmap

____________________________

Built with  AssemblyAI  |  SAP BTP CPI  |  Solace  |  Claude Code

# 1. The Vision

MJ Live is a 1-minute real-time AI experience that pays tribute to Michael Jackson. It is not a demo dressed up as AI — every component earns its place architecturally and conceptually.

| ■ Screen 1 — The Stage Billie Jean plays Concert-grade WebGL visualizer Reacts to frequency in real time Emotion-driven particle system | ■ Screen 2 — The Chronicle History song plays AssemblyAI transcribes live Each year reveals cinematically AI reasoning visible on screen |
| --- | --- |

At the end of the 1 minute, the AI reflects on the full chronicle — finding patterns across the years, then generating one unrepeatable sentence. The music ends. The AI speaks once.

# 2. What Is Already Built

Two production-quality HTML files have been designed and are ready to use as the UI foundation.

| ■ mj-concert-visualizer.html Drop any MP3 to activate WebGL canvas particle system Spotlight beams react to bass Frequency bars with floor reflection Beat pulse rings on kick drum Gold colour palette — concert grade | ■ mj-ai-vision-demo.html AI reasoning stream panel Emotion classification bars Year reveals cinematically Chronicle builds on right panel Particle behaviour per emotion Background shifts with mood |
| --- | --- |

| NOTE | These two files are the UI. Everything built next is the enterprise brain behind them. |
| --- | --- |

# 3. Enterprise Architecture

Every component below justifies its existence. Nothing is decorative.

## 3.1 Event Flow

Audio captured in browser is published to Solace. Two independent topics carry the signal to two independent consumers. The screens know nothing about the source — only their topic.

| TOPIC 1 | audio/equalizer → CPI Flow 1 → Frequency data → Screen 1 visualizer |
| --- | --- |

| TOPIC 2 | audio/transcription → CPI Flow 2 → AssemblyAI + LLM → Screen 2 chronicle |
| --- | --- |

## 3.2 Why Solace

- Guaranteed message delivery — WebSockets cannot do this

- Topic-based routing — two screens, two topics, fully decoupled

- Replay capability — re-run the demo without replaying the audio

- Enterprise event broker — production-grade, not a prototype tool

## 3.3 Why CPI

- Governed gateway to AssemblyAI — API keys stay server-side

- Retry logic and circuit breaker built in

- Audit trail — every AI call is logged and monitorable

- One job per iFlow — clean, testable, replaceable

## 3.4 Why AssemblyAI over Whisper

- Sub-300ms streaming latency — Whisper does not stream natively

- LeMUR: transcription AND emotion analysis in a single API call

- Free tier: $50 credit, no card required, covers thousands of demo runs

- Built for real-time — Whisper is built for batch

# 4. AI Design Patterns Used

These are not prompt calls. Each is a recognised AI architecture pattern with a reason for existing.

| Pattern Streaming Inference Parallel Tool Use Emotion Classification Reflection Pattern Recognition Generative Summarisation | What It Does In This Project AssemblyAI transcribes live audio chunk by chunk as MJ sings Transcription and emotion run simultaneously, non-blocking LLM classifies emotional weight of each historical year At end of 60s, AI reviews the full chronicle it witnessed AI finds thematic connections across all years surfaced AI generates one unrepeatable closing sentence |
| --- | --- |

| ARCHITECT NOTE | Six distinct AI patterns, each visible to the user. Not six prompt calls — six architectural decisions. |
| --- | --- |

# 5. Build Plan

Each phase is one blog post. Each blog post is one architectural decision explained and implemented.

| Phase | What You Build | AI Concept Learned | Blog Post |
| --- | --- | --- | --- |
| Phase 0 | Solace + CPI trial setup, publish test event end to end | Event-driven architecture basics | Post 1: The Plumbing |
| Phase 1 | Browser captures audio, publishes to Solace topic | Real-time event publishing | Post 2: The Signal |
| Phase 2 | Screen 1 subscribes, visualizer reacts to frequency data | Event consumer pattern | Post 3: The Stage |
| Phase 3 | CPI iFlow calls AssemblyAI, publishes transcript + emotion | AI as enterprise service | Post 4: The Brain |
| Phase 4 | Screen 2 subscribes, years reveal cinematically | Streaming AI output to UI | Post 5: The Chronicle |
| Phase 5 | Reflection agent — pattern + closing sentence at 60s mark | Reflection + generative AI | Post 6: The Finale |
| Phase 6 | Package, Docker, architecture diagram, demo video | Production readiness | Post 7: The Tribute |

# 6. Tools & Stack

| ■ AI & Transcription AssemblyAI (free tier) OpenAI / Claude for LLM calls LeMUR for audio intelligence | ■ Integration & Events SAP BTP CPI (trial) Solace Advanced Event Mesh (trial) WebSocket for browser pub/sub |
| --- | --- |

| ■ Frontend (already built) mj-concert-visualizer.html mj-ai-vision-demo.html Pure HTML/CSS/JS — no framework | ■ Development Environment VS Code + Claude Code (Pro $20/mo) Node.js backend for audio capture Git for version control per phase |
| --- | --- |

# 7. What You Will Know After This

By the end of this project you will be able to speak as an AI architect — not describe what you built, but defend why.

- Why event-driven architecture over direct API calls for real-time AI

- When to use RAG, streaming, reflection, and parallel inference — and why not the others

- How to position AI as a first-class citizen in an enterprise integration pipeline

- What makes an AI system production-grade: retry logic, circuit breakers, monitoring, audit

- How to evaluate AI accuracy and design for graceful failure

- How to tell this story in an interview, a blog, and a whiteboard session

| THE GOAL | Not just to build MJ Live — but to think like an AI architect while building it. Every decision documented. Every tradeoff explained. |
| --- | --- |

# 8. The One Rule

Document as you build. Not after.

For every decision made during this project, write one paragraph:

- What you chose

- What you considered and rejected

- Why

That thinking record is the difference between a developer who built something and an architect who designed it.

In memory of Michael Jackson

1958 — 2009